# Daily Work Log

Date: 27 August 2026

Objective: Stabilize the PostgreSQL deployment and advance the Web Investigation Framework from a containerized application into a FastAPI-based, queued microservice architecture with a single Streamlit user interface.

## Work Completed

- Corrected PostgreSQL upsert queries by adding explicit conflict columns for OSINT cache, candidate, query-execution and traffic-cache tables.

- Corrected OSINT result queries that relied on SQLite grouping behavior and made them PostgreSQL compatible.

- Improved the resolved-domain table by adding analyst-friendly explanations for HTTP response codes such as 200, 403 and redirects.

- Clarified that HTTP 403 can indicate an active server that blocks automated access, location or user requests.

- Expanded betting and gambling evidence vocabulary and ensured target or brand terms remain central to evidence relevance.

- Updated evidence capture to save baseline screenshots even when configured evidence keywords are not found.

- Separated evidence-found, baseline-captured, manual-review and failed-page outcomes.

- Added the first independent FastAPI service running with Uvicorn on port 8000.

- Added versioned health, readiness and investigation-read endpoints with automatic Swagger and ReDoc documentation.

- Added a dedicated API Dockerfile and API-specific dependency file.

- Added Redis as a persistent job-queue service.

- Added a separate background worker container for OSINT and Dynamic Playwright investigations.

- Added PostgreSQL-backed job records with queued, running, completed and failed states.

- Added job acknowledgement, unacknowledged-job recovery and a worker heartbeat health check.

- Added FastAPI endpoints for submitting OSINT and Dynamic jobs and reading job status.

- Connected the Streamlit UI to FastAPI so investigation buttons now submit queued jobs rather than running orchestrators inside Streamlit.

- Added lightweight two-second Streamlit fragments for live job-status updates without blocking the full interface.

- Preserved OSINT target-resolution provenance when transferring jobs from Streamlit to the worker.

- Verified the complete Streamlit → FastAPI/Uvicorn → Redis → Worker → PostgreSQL workflow.

## Architecture Achieved

| Service | Responsibility |
| --- | --- |
| Streamlit application | Single user interface, target selection, job submission and result dashboards |
| FastAPI with Uvicorn | Versioned HTTP API, validation, job creation, health checks and OpenAPI documentation |
| Redis | Transport for pending and claimed investigation jobs |
| Investigation worker | Background OSINT and Dynamic Playwright execution |
| PostgreSQL | Shared investigation results, job status and framework persistence |

## API Endpoints Added

- GET /health/live and GET /health/ready

- GET /api/v1/investigations

- GET /api/v1/investigations/{component}/{investigation_id}

- POST /api/v1/jobs/osint

- POST /api/v1/jobs/dynamic

- GET /api/v1/jobs and GET /api/v1/jobs/{job_id}

## Commits Created

- 1113a93 — fix: specify PostgreSQL upsert conflict keys

- 7026876 — fix: make OSINT result grouping PostgreSQL compatible

- 680b22f — feat: explain HTTP statuses in domain table

- 9d15d52 — feat: capture target baselines without keyword matches

- 9fe9d6c — feat: add FastAPI investigation service

- 39f3a79 — feat: add queued investigation worker

- 5e8724f — feat: route Streamlit investigations through job API

## Testing and Verification

- Verified PostgreSQL compatibility fixes against the running containerized database.

- Verified FastAPI health, readiness, investigation, job and OpenAPI endpoints.

- Verified Redis-to-worker-to-PostgreSQL job delivery and controlled failure recording.

- Verified Streamlit-to-FastAPI internal container connectivity.

- Rendered the updated Streamlit interface in a headless browser without runtime errors.

- Completed 76 automated tests: 71 application/UI tests and 5 FastAPI tests.

- Confirmed all five Docker services were healthy.

## Important Decisions

- Keep the original Web-Investigator repository unchanged as the reference version.

- Run long investigations in workers rather than inside FastAPI request processes or Streamlit reruns.

- Require explicit authorization confirmation in both Streamlit and FastAPI requests.

- Keep interactive login and queued-job cancellation disabled until secure worker APIs are designed for them.

## End-of-Day Status

Completed: PostgreSQL stabilization, evidence improvements, FastAPI/Uvicorn service, Redis queue, independent worker and Streamlit-to-job-API integration.
Current architecture: Streamlit → FastAPI/Uvicorn → Redis → Worker → PostgreSQL.
Next: Add secure job cancellation, retry policies, authentication/authorization roles, observability and deployment hardening.